

www.agilityio.com

HTML CSS Practice One

**31th May 2022**

**OVERVIEW**

* This document provides the requirement for HTML CSS practice one.
* Design:  [Figma](https://www.figma.com/file/ZtybzJYdTSh38FWd9sJDmNzn/app-landing-page-dbostancioglu?node-id=0%3A1)

**TECHNICAL**

* HTML5 / CSS3
* Parcel

**TIMELINE**

* 4 days ( 2022/05/31 – 2022/06/06 )

**TEAM SIZE**

* 1 dev

**EDITOR**

* Visual Studio Code

**TARGETS**

* Understand HTML/CSS properties and use them correctly
* Slice from Sketch to HTML/CSS
* Understand the concepts of Flex

**REQUIREMENTS**

* Work fine on Chrome browser latest version
* Use the right HTML tags
* Apply Flexbox
* Apply [CSS Guideline](https://cssguidelin.es/)
* Use validate tools: <https://validator.w3.org/>

**ESTIMATION DETAILS**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **#No** | **Date** | **Tasks** | **Estimate(h)** | **Status** |
| **1** | 2022/05/31 | * Analyzing design and split task | **4** |  |
| * Set up environment | **1** |  |
| **2** | 2022/06/01 | * Structure Project | **3** |  |
| * Create Header and Promo * Create display * Create Logo * Create Link google play and app store * Create link facebook and twitter | **5** |  |
| **3** | 2022/06/2 | * Create display of the evaluation criteria of the platform * Create How it works-cards | **4** |  |
| * Create activity instructions * Create items install , search and fast buy & be happy | **4** |  |
| **4** | 2022/06/03 | * Create description | **4** |  |
| * Create Logo product manager | **3** |  |
| **5** | 2022/06/06 | * Create description * Create a contact e-mail address bar * Create subscribe-btn | **4** |  |