

www.agilityio.com

HTML CSS Practice Two

**15th June 2022**

**OVERVIEW**

* This document provides the requirement for HTML CSS practice two.
* Design:  [Figma](https://www.figma.com/file/UUWUZGFTxDW3mWocVG8pzKhv/Hofmann-UI-Kit---Page-Templates?node-id=0%3A663)

**TECHNICAL**

* HTML5 / CSS3
* Parcel
* Responsive
* Grid

**TIMELINE**

* 8 days (2022/06/15 – 2022/06/28)

**TEAM SIZE**

* 1 dev

**EDITOR**

* Visual Studio Code

**TARGETS**

* Understand HTML/CSS properties and use them correctly
* Slice from Sketch to HTML/CSS
* Understand the concepts of Flex
* Understand the concepts of Responsive and Grid

**REQUIREMENTS**

* Work fine on Chrome browser latest version
* Use the right HTML tags
* Apply Flexbox
* Apply [Responsive](https://web.dev/responsive-web-design-basics/)
* Apply [Grid](https://web.dev/learn/css/grid/)
* Use validate tools: <https://validator.w3.org/>

**ESTIMATION DETAILS**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **#No** | **Date** | **Tasks** | **Estimate(h)** | **Status** |
| **1** | 2022/06/15 | * Analyzing design and split task | **3** |  |
| * Set up environment | **1** |  |
| **2** | 2022/06/16 | * Structure Project | **3** |  |
| * Create Header * Create Navbar * Create Logo * Create Input email * Create button | **8** |  |
| **3** | 2022/06/20 | * Create Section 1 * Create Flexbox * Create logo -title | **5** |  |
| **4** | 2022/06/21 | * Create Section 2 * Create Flexbox | **4** |  |
| * Create title * Create button | **4** |  |
| **5** | 2022/06/22 | * Create Section 3 * Create title * Create description | **5** |  |
| **6** | 2022/06/23 | * Create Section 4 * Create Flexbox * Create logo * Create description * Create button | **7** |  |
| **7** | 2022/06/24 | * Create Section 5 * Create Grid * Create image * Create title | **6** |  |
| **8** | 2022/06/27 | * Create Section 6 * Create Register * Create Form * Create button * Create background-image | **7** |  |
| **9** | 2022/06/28 | * Create Section 7 * Create Form * Create title form * Create description form * Create Footer * test and fix bug | **10** |  |